Town of Mendon Highway Dept

Superintendent Update

For March 13, 2023 Town Board Meeting

Town Business

- Albany to advocate for more CHIPS money

- Amann Rd - Working on the bus/plow turnaround and also installed 200’ of pipe

- New Mendon Highway sign in front of building has been finished and installed

- Replaced a collapsing retaining wall by the old salt shed

- Road patching where needed

- Picked up brush after the ice event on February 23rd

- Spring brush pick up will begin on or around April 24th

- Building maintenance to Highway Department buildings

Upcoming Road work within Mendon

County

- Surface Treat (Oil & Stone)

  - Bull Saw Mill - Prep for surface treat

  - Douglas Rd

  - Mile Square

  - Pond Rd

- Build shoulders

  - Parrish Rd

  - Canfield Rd

- Parks

  - Widen Lehigh Valley Trail in certain spots

  - Pave Mendon Ponds Park pickleball courts

Town

- Surface Treat (Oil & Stone)

  - Sibleyville

  - Gravel Hill Lane

  - Fountainbleu Drive

  - Chorley Woods

  - Chambord Drive

- Pave

  - Parrish Road

  - Sheldon Rd

  - Assembly Drive - Pave and gutters

Andrew Caschetta, Mendon Highway Superintendent